HYPER ADZ

Current Development vs. Revised Business Workflow

Gap analysis, rework scope, and target product structure

Prepared from the completed implementation walkthroughs, the client business questionnaire, and the revised workflow agreed during development.

# 1. Executive Summary

The Hyper Adz system has a strong technical foundation. The completed development phases established Admin authentication, RBAC, OpenStreetMap, location management, screen management, lead management, advertiser and location-partner profiles, OTP authentication, and portal integration. The automated walkthroughs consistently report passing test suites.

The current rework is therefore not a rebuild of the platform from scratch. The main change is to align the existing backend and UI with the actual business operating model that has now been clarified: Hyper Adz is a centrally managed indoor advertising network. Admin controls approval, live locations, pricing, advertiser approval, campaign/creative approval, payment release, and final campaign reporting.

The largest source of mismatch is that earlier development treated screens, campaigns, bookings, dashboards, and partner self-service as independent operational modules. The revised workflow is intentionally simpler: the customer selects a LOCATION, not an individual screen; the advertising request captures dates, price/day, and creative in one flow; Admin approves; payment follows; and Admin uploads the final campaign report for the advertiser.

## Executive decision

Keep the core backend architecture, authentication, user model, locations, lead system, approval/security logic, and OpenStreetMap foundation.

Rework the Admin and user-portal UI/navigation to match the revised business workflow.

Remove the separate Screen Management module from the operational UI and stop exposing screen-level selection to advertisers.

Collapse the business operation into a simple Advertising Request / Booking workflow rather than building separate complex Campaign and Booking engines.

Move campaign/creative approvals and final report handling under Advertiser Management.

Keep Location Partner management focused on partner approval, assigned locations, location-update requests, and visibility of campaigns on their locations.

# 2. Source Basis

| Source | Role in this report |
| --- | --- |
| HyperAdz_Business_Requirements_Questionnaire(3).xlsx | Client/business answers for registration, approvals, locations, screens, bookings, creatives, payments, reports, notifications, CMS and future features. |
| HyperAdz_Business_Workflow_Reconciliation_Report.docx | Previously consolidated workflow agreed from later discussions and compared with the questionnaire. |
| Implementation walkthroughs Phases 1–5E | Evidence of what has actually been implemented, the exposed UI, workflows, data model and automated test status. |
| Unified User Architecture / Passwordless walkthrough | Latest identity/authentication architecture: centralized User record, OTP-only access, role checks and unique contact details. |
| Latest workflow decisions in this conversation | Authoritative revised operating model: two website lead CTAs, Admin-led approval, location-only advertising selection, simple advertising request, post-approval payment and Admin-uploaded final report. |

# 3. What Has Been Developed

| Phase | Implemented | Current assessment |
| --- | --- | --- |
| 1. Admin Authentication | Laravel Breeze, Admin middleware, protected /admin routes, login/logout, admin profile/settings; 25 tests passed. | KEEP. Core security foundation is valid. |
| 2. RBAC | Spatie roles/permissions, role middleware, admin route protection, repositories/services, seeders; 34 tests passed. | KEEP. Required for secure role separation. |
| 3A. OpenStreetMap | Leaflet + OSM, dynamic location API, public Network map, admin map settings; tests passed. | KEEP and strengthen. This is central to the public network page. |
| 3B. Location Management | Categories, location CRUD, images, UUID/slug/location code, map picker, soft delete, partner ownership preparation, filters; tests passed. | KEEP. This is a core business asset. |
| 4. Screen Management | Screen types, screens, images, screen inventory dashboard, public screen counts/specs, screen activity logs; tests passed. | REPURPOSE / DEPRECATE AS UI MODULE. Retain only minimal screen-count/inventory data if needed; do not expose screen selection to advertisers. |
| 5A. Lead Management | Central leads table, lead types, public forms, admin lists, status workflow, approval/rejection, remarks, activity logs; 9 feature tests passed. | KEEP BUT SIMPLIFY NAVIGATION. Surface only Advertiser Leads and Location Partner Leads. |
| 5B. Advertiser Management | Advertiser profiles, lead conversion, industries, status, search/filter, logo/profile, admin CRUD; tests passed. | KEEP, but restructure into the main Advertiser Management section that also owns campaign/creative operations. |
| 5C. Location Partner Management | Partner profiles, lead conversion, location assignment, status, search/filter, inventory metrics, activity logs; tests passed. | KEEP, but simplify to partner records + location update requests. |
| 5D. OTP Authentication | Passwordless OTP login, centralized users, user_id-linked OTPs, role checks, account status checks, rate limits, session guards; 113 tests passed in the final user architecture walkthrough. | KEEP. This matches the final identity model. |
| 5E. Portal Integration | Partner/Advertiser layouts, dashboards, location/screen self-service, approval center, map, notifications, API endpoints; 118 tests passed. | REWORK UI/WORKFLOW. Much of the technical integration is reusable, but the exposed partner/screen workflows are broader than the real business needs. |

# 4. What the Client Questionnaire Says

The questionnaire establishes the following business requirements. These are the baseline against which the revised workflow should be judged.

Advertiser and Location Partner access is approval-based; Advertiser uses phone number + approval.

Location Partners can have multiple locations.

Partners request locations and Admin approves before they become visible/live.

Partners may request changes to location information, photos, maintenance state and pricing; Admin controls the final change.

The questionnaire includes screen-related questions and says Admin controls screen creation and pricing, with partner requests requiring approval.

Public network pricing is visible.

Advertisers do not directly complete a confirmed booking; Admin approval is required.

Advertiser booking modification/cancellation requires approval if payment has already occurred.

Advertisers upload images/videos and creative approval is required.

Payment is after approval; the chosen payment provider is Zoho Pay.

Admin uploads campaign reports and invoices; advertisers can download them.

Location Partners should see campaign details at their locations but not financial reports.

Email and WhatsApp notifications are desired.

The questionnaire says no to complex advertiser/partner dashboards, campaign analytics, mobile apps and AI recommendations.

# 5. Revised Business Workflow - Authoritative Target

## 5.1 Public Website

Main navigation: Home, About, Services, Network, Why Hyper Adz, Contact.

Remove the standalone Partner page from the main navigation.

Use the Contact page as the conversion point with two clear actions: Become a Location Partner and Become an Advertiser.

Network page remains public and uses OpenStreetMap. Users see location details, public price/day, screen count as informational data, photos and availability/status as configured by Admin.

A customer never selects an individual screen.

## 5.2 Location Partner lead-to-user flow

Visitor clicks Become a Location Partner.

Visitor submits the partner form.

A Location Partner Lead is created in Admin > User Management > Location Partners / Partner Leads.

Admin contacts the business outside the platform and verifies the business.

Admin approves or rejects the lead.

On approval, the partner account is created/activated and OTP access becomes available.

Partner logs in using phone + OTP.

Partner sees their assigned location or multiple assigned locations.

Partner can request a new location to be added.

Admin reviews and approves/rejects the location request.

If Admin creates the location directly, Admin assigns it to the appropriate Location Partner before making it live.

Partner can submit requests to change location details, pricing, maintenance state or other approved details; Admin reviews and approves/rejects the change.

Partner can view campaigns currently running and upcoming on their locations.

## 5.3 Advertiser lead-to-advertising flow

Visitor clicks Advertise With Us.

Visitor submits the advertiser form.

An Advertiser Lead is created in Admin > User Management > Advertisers / Advertiser Leads.

Admin contacts/reviews the lead and approves or rejects it.

On approval, the Advertiser account is created/activated and OTP access becomes available.

Advertiser logs in and opens the Network Map.

Advertiser selects a LOCATION only.

Advertiser reviews location details, price/day and screen count.

Advertiser clicks Book Advertising.

Advertiser selects Start Date and End Date.

System calculates the number of days and total price using the Admin-controlled location price/day.

Advertiser uploads the creative in the same request.

Request is submitted to Admin for approval.

Admin approves, rejects or requests changes.

After approval, the advertiser pays through Zoho Pay.

The campaign runs for the approved period.

At campaign completion, Admin uploads the campaign report and invoice/report files to the same request/campaign record.

Advertiser can view and download the uploaded report/invoice.

## 5.4 Admin control model

| Admin area | Target responsibilities |
| --- | --- |
| Website Control | Manage agreed CMS content such as FAQs, testimonials and blogs; other editable content scope remains to be confirmed. |
| User Management > Advertisers | Advertiser leads, advertiser approvals, advertiser accounts, campaign/creative approval, active/completed advertising requests, report/invoice uploads. |
| User Management > Location Partners | Partner leads, partner accounts, location change/update requests, partner status. |
| Location Management | Map, all locations, categories, location details, pricing, partner assignment, live/inactive state, add/edit location. |
| Lead Intake | Only two business lead queues are required: Advertiser Leads and Location Partner Leads. General contact leads may remain as a separate contact inbox if the business wants them, but they are not part of the primary onboarding flow. |

# 6. Current vs. Revised Workflow Gap Analysis

| Current development | Revised requirement | Action |
| --- | --- | --- |
| Separate Screen Management module | No screen selection; location is the customer-facing advertising unit. | Remove from primary UI and stop building new screen workflows. Retain only minimal data needed for screen count/reference if required. |
| Partner portal includes My Screens and screen self-service | Partner only needs My Locations, location requests/updates and campaign visibility. | Hide/remove My Screens from partner UI; reuse existing ownership/security code only where it supports locations. |
| Partner Network Map | Partner needs location visibility, but map is secondary to My Locations. | Keep map if useful, but simplify its purpose to viewing the partner's locations. |
| Advertiser portal has Campaigns + Bookings placeholders | Advertiser needs one simple advertising request workflow combining date selection, price calculation and creative upload. | Replace placeholders with one Advertising Request / Book Advertising flow. |
| Separate Core Operations section | Campaign/creative approval belongs inside Advertiser Management. | Remove Core Operations from sidebar and routing navigation. |
| Separate Lead Management section | Leads should be grouped under Advertisers and Location Partners. | Keep lead backend, simplify UI to Advertiser Leads and Location Partner Leads. |
| Advertiser Management has industries/dashboard sections | Admin needs advertiser records, leads, approvals, advertising requests and reports. | Remove standalone Industries and Advertiser Dashboard from the main admin navigation; keep industry as profile data only if useful. |
| Location Partner Management has Active/Suspended/Pending Assignments/Dashboard sections | Admin needs partners + location update requests + partner leads. | Collapse to All Location Partners, Partner Leads, Location Update Requests; keep status as filters rather than separate modules. |
| Location Partner can directly edit/manage screen health in current portal | Partner submits location changes/maintenance/pricing requests; Admin approves. | Convert direct edits into request-and-approve workflows. |
| Public Network popups expose screen-level information | Screen count is informational; advertiser does not select screens. | Keep screen count only; remove screen-selection CTAs. |
| Admin has pending campaign indicators in dashboard from earlier architecture | Advertising request/approval workflow is the real operational KPI. | Rename/repurpose to Pending Advertising Requests or Pending Approvals. |
| Existing automated tests are strong | New UI/workflow needs must preserve security and ownership. | Keep all tests and add/modify tests around the revised workflow. |

# 7. Reuse / Rework / Remove Matrix

| Component | Decision | Reason |
| --- | --- | --- |
| Admin Auth + OTP + centralized User | KEEP | Core security and identity foundation is correct. |
| RBAC | KEEP | Required to isolate Admin, Advertiser and Location Partner access. |
| OpenStreetMap + Leaflet | KEEP | Core customer-facing network discovery feature. |
| Location data model + categories + images + map picker | KEEP | Central business inventory. |
| Partner-to-location ownership | KEEP | Matches revised partner model. |
| Lead system | KEEP / SIMPLIFY | Backend is useful; UI should expose only partner and advertiser onboarding leads. |
| Advertiser profiles | KEEP / RESTRUCTURE | Remain under User Management and become the parent area for advertising operations. |
| Location Partner profiles | KEEP / RESTRUCTURE | Remain under User Management and own assigned locations. |
| Screen management UI | REMOVE | Contradicts the current customer workflow. Screen count can remain informational. |
| Partner My Screens UI | REMOVE | Partner manages/request changes to locations, not a separate screen operation. |
| Core Operations navigation | REMOVE | No longer matches desired admin structure. |
| Separate Industries admin section | REMOVE FROM MAIN NAV | Industry can remain a field/lookup behind advertiser records if needed. |
| Advertiser/Partner dashboard modules as independent admin sections | REMOVE FROM ADMIN NAV | Users should have their own lightweight portals; Admin manages records from User Management. |
| Complex campaign + booking split | REPLACE | Single Advertising Request is simpler and matches the business process. |

# 8. Target Information Architecture

## 8.1 Public website

Home

About

Services

Network

Why Hyper Adz

Contact

Contact page CTAs: Become a Location Partner / Become an Advertiser

Login

## 8.2 Admin panel

Dashboard

User Management

- Advertisers

- Advertiser Leads

- Location Partners

- Location Partner Leads

Location Management

- Locations

- Location Map

- Categories

- Location Update Requests

Advertiser Management

- Advertising Requests / Campaign Approvals

- Creative Approvals

- Active Campaigns

- Completed Campaigns

- Reports & Invoices

Website Management

- FAQs

- Testimonials

- Blogs

Settings / Profile

## 8.3 Location Partner portal

Dashboard

My Locations

Location Requests / Updates

Campaign Activity

Profile

Notifications

## 8.4 Advertiser portal

Dashboard

Network Map

My Advertising Requests / Campaigns

Creative / Approval Status

Reports & Invoices

Profile

Notifications

# 9. Recommended Next Development Plan

| Phase | Purpose | Status |
| --- | --- | --- |
| Rework A - Admin UI/IA | Remove deprecated modules, reorganize User Management, Location Management, Advertiser Management and Website Management. | NEXT |
| Rework B - Partner Portal | Replace screen-heavy portal with locations, requests and campaign visibility. | NEXT |
| Rework C - Advertiser Portal | Replace placeholder campaign/booking pages with one simple advertising request flow. | NEXT |
| Phase 6 - Advertising Request & Approval | Location selection → dates → price/day calculation → creative upload → Admin approval/rejection. | NEXT MAJOR FEATURE |
| Phase 7 - Payment | After Admin approval, collect payment using Zoho Pay and confirm the request. | FUTURE |
| Phase 8 - Campaign Completion & Reporting | Admin uploads final report/invoice; advertiser can view/download. | FUTURE |
| Notifications | Email/WhatsApp events for onboarding, approvals, payment, campaign start/end as finally confirmed. | FUTURE/INTEGRATE |
| Analytics / AI / Mobile App | Questionnaire says not required; do not build unless requirements change. | DEFER |

# 10. Critical Business Rules to Freeze Before Rework

Advertisers select locations, never individual screens.

Price/day is stored at the location level and published by Admin; partner price changes are requests that require Admin approval before becoming live.

Advertiser request is not a confirmed booking until Admin approves it.

Payment occurs only after Admin approval.

Creative is submitted with the advertising request and requires Admin approval before the campaign goes live.

Location Partner registration is a lead first; Admin contacts and verifies the business before approving account creation.

Partner-added or partner-requested locations are not public until Admin approves them.

Admin-created locations must be assigned to a Location Partner when applicable before being made live.

Partner location edits, maintenance requests and pricing requests are submitted to Admin and only become effective after approval.

After campaign completion, Admin uploads the report/invoice to the same advertising record; advertiser can download it.

Separate screen management and complex campaign/booking modules are not part of the current MVP workflow.

The lightweight advertiser/partner portals are required even though the questionnaire said 'no dashboard'; they are operational portals, not analytics-heavy dashboards.

# 11. Items Still Open / Need Client Confirmation

Exact public website CMS scope: questionnaire explicitly confirms FAQs, testimonials and blogs, but does not fully answer whether Home/About/Services/Policies should all be editable.

Exact notification events for email/WhatsApp should be frozen; questionnaire leaves this incomplete.

Whether general Contact Us leads should remain visible as a separate contact inbox or simply feed a general enquiry list.

Exact creative file types/size limits and whether multiple creatives can be attached to one advertising request.

Whether a single advertising request can cover multiple locations; current revised workflow describes one location per request.

Exact pricing calculation for date ranges: calendar-day count vs inclusive date count, and how cancellations after payment are handled.

Campaign completion trigger and who marks a campaign as completed.

# 12. Final Conclusion

The current Hyper Adz codebase should NOT be discarded. The completed phases provide a strong production foundation and many reusable backend services, models, security controls and tests. The required rework is primarily a business-workflow and UI information-architecture correction.

The revised product should be treated as a centrally managed advertising network, not a fully self-service marketplace. The Admin is the operational control point; the Location Partner contributes and maintains venues through approval requests; and the Advertiser selects a location, dates and creative, waits for Admin approval, pays after approval, and receives the final campaign report.

The most important immediate development task is therefore to rework the existing UI/navigation and portal workflows before adding new business logic. Only after that should the simple Advertising Request → Approval → Payment → Report flow be implemented.